## Slide 1: MIS321
Project Management, SOW, Communication Plan, Risks & Issues

## Slide 2: MIS Jobs

## Slide 3: MIS Jobs
Technical
Business
Tech-based Business

## Slide 4: Roles within the Methodology: Developer
Developer

## Slide 5: Roles within the Methodology: Business Analyst
Business Analyst

## Slide 6: Roles within the Methodology: QA
Quality Assurance / Testers

## Slide 7: Roles within the Methodology: Project Manager & Executives
Business Analyst
Developer
Project Manager
Project Manager
QA
Executives

## Slide 8: Project Management

## Slide 9: What is project management?
As defined by PMI, a project is a temporary endeavor undertaken to create a unique product, service, or result
A project has a defined beginning and end in time
  Consequence means it must have bound scope and resources
Project management is the application of knowledge, skills, tools, and techniques to project activities to meet the project requirements
Not just an MIS or IT concept, but most technology roles are project-based

## Slide 10: Project Management Triangle

## Slide 11: Other PM Tasks
Often the lead of a team, managing tasks and people to ensure work gets done on time
  Team lead vs Project manager
Removes roadblocks
Coordinates, facilitates, and recaps meetings
  PMs don’t have the answers: they have to bring together the people with the answer, ask them the question, then communicate out the answer
Responsible for communicating status and health of project
Manages risks, issues, decisions needed & made

## Slide 12: Primary Tools of PMs

## Slide 13: Statement of Work

## Slide 14: Statement Of Work
Primary purpose is to define and document scope
  Who are we solving this for
  What is the primary issue to be solved
  What is the proposed solution (scope)
    Describe the actual work to be accomplished
    Epics or HLRs
  What is not in (out of scope)
    Edge cases
    System interactions
  What resources do we have access to
    Who, what, and when
What
Why
Who
How

## Slide 15: Statement Of Work
Defining Successes
  Requires the problem to be solved is clearly stated
  How is success measured
    Use numbers!
    Think project values first, specific features second
    Focus on the impact to the organization
    Should tie directly to the problem to be solved

## Slide 16: Statement Of Work
Focus on risk mitigation communications in the SOW
  How is status communicated to each level of the organization
  How are risks communicated
  What is the escalation process
Your full communication plan is outside the SOW

## Slide 17: Statement of Work
General Tips
  Remember your audience
    Match their language: Terms, phrases, etc.
    Tell the story: give the current state, solution, impact (before, during, after)
  Avoid the thud factor
  Focus on their challenges and the problem to be solved
  Use an active voice
  Use diagrams and charts as needed to convey complex information

## Slide 18: Communication Plan

## Slide 19: Communication Plan
Your plan should answer these questions:
  What is being communicated?
  To whom?
  How often/at what cadence/prompted from what?
  Through what medium?
Examples of topics to include in your plan:
  Scheduling Meetings
  New Risks/Issues
  Scope changes
  Stage Gate Completion

## Slide 20: RAID Log: Risks, Actions, Issues, Decisions

## Slide 21: RAID Log
Risk – a possible scenario that threatens the successful completion of the project on time, on budget, with full scope and high quality
Issue – a risk that has been realized
Action Items – tasks that are assigned as next steps, often resulting from a meeting. They follow the format Who/What/By When
Decision Tracker –
  Decision Needed – outlines what decision is needed, by whom, by when. Should also include a high-level description of the impact and the recommended path
  Decision Made – documents what decision was made, when, by whom

## Slide 22: Communicating Risks & Issues
ID | Name | Description | Impact | Likelihood | Mitigation Strategy | Owner | Status
1 | Short Risk Name | Here are more details about the risk, why it exists, and what the impact could be to the project | High/Med/ Low | High/Med/ Low | What are you doing to mitigate this risk? | Name of Person | Open/ Closed
ID | Name | Description | Impact | Resolution Strategy | Owner | Status
1 | Short Issue Name | Here are more details about the issue, why it exists, and what the impact is to the project | High/Med/Low | What are you doing to resolve the issue? | Name of Person | Open/Closed
Risks
Issues