## Slide 1: MIS 321
Plan Transition & Analyze

## Slide 5: Stages
Plan –Determine business goals, scope and HLRs
Analyze – Gather, identify, analyze and manage the requirements. Evaluate packaged software and select technology infrastructure. Determine environmental and process needs to support the new capability.

## Slide 6: Stages (cont.)
Design – Design the applications, technical architecture, technical infrastructure and application training.
Build – Develop the application, technical architecture, technical infrastructure and app training.
Test – Test components built by workstreams
Deploy – Roll out the app.

## Slide 7
Plan
Analyze
Design
Build
Conceptual Models
Physical Models
Logical Models
Product Requirements
Product and Technical Requirements
Charter (Scope)
Product
High Level Requirements
Requirements Traceability Matrix

## Slide 8: Transitioning from Plan to Analyze
Set Up Transition Meeting
Conduct Transition Meeting
Clarify Planning Deliverables
Accept Planning Deliverables
Repeat until the planning deliverables are fully understood by the requirements team

## Slide 9: Solution Blueprint
Describes the application, business process, technology, change enablement and security aspects that must be incorporated in the solution.
Application Section – Identifies applications in the solution and the relationship between them
Business Process Section – Depicts the future business process at a high level
Technology Section – Describes a vision of the technical working environment
Change Enablement Section – Identifies high-level approach to enabling users and ensuring change adoption
Solution Security Section – Describes how the solution meets legal, regulatory and client policies related to information security.

## Slide 10: Analyze
Typical Deliverables
  Requirements *
  Use Cases *
  User Analysis
  Integration Conceptual Design
  Conceptual Data Model *
  Class Design
  Interaction Diagram
  Business Process Design
  Solution Metrics
  Test Plan *
  * For our group projects you should at least have these artifacts at the end of the analyze phase.

## Slide 11: Analyze Users and Sites
Understand users, roles, goals and how they interact with the system
Access user experience with current system
Access user experience with similar systems in the market
Identify major user scenarios and users perspective on each

## Slide 12: Business Processes
Review / Understand the current business process and the impact of the new system changes to that process
Create the new business process design
  Define how the new business processes interact with various roles and applications
  Define process flows and dependencies
  Define business rules that must be followed

## Slide 13: Requirements
Include functional, quality, interface, security, content, technical, training, deployment and all other requirements and constraints stated by stakeholders.
Includes unstated requirements

## Slide 14: Good Requirements
Necessary
Does not restrict design (what not how)
Verifiable (speak in positives)
Easy to understand by all
  Short sentences, small words
  Avoid buzz words
Achievable
Specify 1 and only 1 function
Unique
Traceable

## Slide 15: Be on the Look Out
Missing Information
Design
Verbosity
Vague Words (Efficient, Effective, Minimize, etc)
Shall vs Will vs Should

## Slide 16: Example Requirements
The ATM shall reject withdrawal requests if the amount requested is not divisible by 20.
The ATM shall produce a receipt for use by bank patrons if a transaction is completed.
The ATM shall be developed in accordance with ISO9001 Quality System Management Guidelines.

## Slide 17: Traceability
Use a tool (ex. Reg-Pro) or artifact to maintain traceability
Bi-Directional Traceability applies to vertical traceability and at a minimum needs to be implemented forward and backward (i.e. from requirements to end products and from end product to requirements.
Vertical Traceability identifies the origin of items (e.g. customer needs) and follows these same items as they travel through the hierarchy of the solution blueprint, to the tasks in the work plan to the product components and eventually back to the customer.

## Slide 18: Questions?