## Slide 1: MIS321
Defining Success

## Slide 2: What is a successful project?
One that delivers business value to the organization
  Identifies and solves the underlying problem, not just symptoms
One that delivers expected results
  Budget
  Schedule
  Scope

## Slide 3: Why do projects fail?
Solving a problem before understanding it
  Organizations often struggle to identify the problem
  They often believe symptoms to be the underlying problem
  To be successful we must be able to identify and articulate the problem
Unrealistic expectations
Changing scope
Lack of organizational buy in
  “I really want to do this project, I just have to make sure I do my day job”

## Slide 4: Common signs of a failing project
No one knows who is in charge
No one knows the project status
Inability to produce an easily understood progress report
Intermediate dates constantly missed
Limited communication
Quite often one of the above factors leads to the next

## Slide 5: Questions?