## Slide 1: MIS321
Plan Driven Methodologies

## Slide 2: Plan Driven Methodology
A methodology that attempts to plan for and anticipate up front all of the features a user might want in the end product and to determine how best to build those features.
Document THEN Implement
The work plan is based on execution of a sequential set of work-specific phases.
Sometimes referred to as “Heavy-weight” or “Traditional” methodologies.
Focus on repeatability and predictability
Requirements and system architecture are defined up-front
Detailed plans including workflow, roles, responsibilities, etc.

## Slide 3: Example Plan Driven Methodologies
Personal Software Process
Team Software Process
Rational Unified Process
Accenture Deliver Methods (ADM)
SDLC
Waterfall

## Slide 4: Generic Plan Driven Methodologies
Project Initiation
Requirements Gathering
Systems / Technical Architecture
Implementation

## Slide 5: 321 Waterfall Method
We will use a variation of an SDLC / Waterfall methodology this semester
Other courses are designed to cover methodologies in greater detail, so we will only discuss a few key deliverables in each stage
Even in it’s condensed form, it should provide structure to your work

## Slide 6: 321 Methodology Stages
Plan
Analyze
Design
Build
Test
Deploy / Maintain

## Slide 7: Major Activities
Design
  System Architecture
  Technical infrastructure
  Design documents (varies based on tech stack)
Build
  Unit tested code
Test
  Function testing
  User acceptance testing
  Regression testing
Deploy / Maintain
Plan
  Project Scope /HLRs
  Business Goals
  Solution Blueprint
  Project Feasibility
  Budget
  Initial Project Plan
Analyze
  User Requirements
  Systems / Non-Functional Requirements
  Test Plan
  Requirements Traceability Matrix

## Slide 8: Questions?