## Slide 1: MIS321
Plan Stage

## Slide 2: 321 Methodology Stages
Plan
Analyze
Design
Build
Test
Deploy / Maintain
We Are Here

## Slide 3: Plan Stage Objectives
Identify stakeholders
  Needs, expectations, constraints, etc.
Define Scope
  High-level requirements
  Resources (Budget)
  Interfaces/Interaction points
Assess current capabilities – internal and external
Create high-level design or blueprint
Define a change plan
Identify risks
Assess team skills, and create training plan
Define Transition / cutover strategy
Requirements traceability

## Slide 4: Information Gathering Techniques
Examine existing documents
Benchmarking
Direct observation
Questionnaires
Interviews
  Individual
  Group
There are advantages and disadvantages to each. It is common to use a combination of techniques.

## Slide 5: Stakeholder Goals and Expectations
Who are the stakeholders?
  Sponsor the project
  Generate, review, and approve requirements
  Participate in the decision making process
    Committees
    User group representatives, etc.
  Develop the solution
  Use the solution
  Are impacted by changes (technical or process)
  Support the changes (technical or process)

## Slide 6: Stakeholder Goals and Expectations
Sponsor’s vision and business objectives
Business rationale
Business problems faced
What results are expected and how will they be measured?
  Will the data be available to calculate the metrics?
  Are the expected metrics realistic?
Do the goals address needs of all stakeholders?

## Slide 7: High Level Requirements
High-level description of what the product must do
Describe the major business processes, capabilities, interfaces, and functions in scope.
Basis for development the more detailed and precise requirements during the Analyze stage.
Each requirement should be:
  Necessary
  Concise
  Implementation free
  Attainable
  Consistent
  Unambiguous
  Verifiable

## Slide 8: Common HLR Traps
Too Vague:
  Flexible
  Adaptable
  User friendly
  Maximize
  Minimize
  May
Too Detailed:
  Must record Employee ID
  Must be
  Etc…

## Slide 9: HLR Example
Good:
  The system should track lost tools by department and type
  The outcome should reduce yearly cost of lost tools by half
Bad
  The system will maintain a database of tools (id, type, checked out status, date,…) lost, by department and type
Each HLR will become many detailed requirements during the Analyze Stage

## Slide 10: Requirements Traceability
Links high-level requirements, the detailed product requirements, and the various analysis, design, build, and test components
Maintains cross-reference as analysis, design, build, and test components are created and updated.

## Slide 11: Questions?