## Slide 1: MIS 321
Statement of Work

## Slide 2: Statement Of Work
Primary purpose is to define and document scope
  Who are we solving this for
  What is the primary issue to be solved
  What is the proposed solution (scope)
    Describe the actual work to be accomplished
    Epics or HLRs
  What is not in (out of scope)
    Edge cases
    System interactions
  What resources do we have access to
    Who, what, and when

## Slide 3: Statement Of Work
Defining Successes
  Requires the problem to be solved is clearly stated
  How is success measured
    Use numbers!
    Think project values first, specific features second
    Focus on the impact to the organization
    Should tie directly to the problem to be solved

## Slide 4: Statement Of Work
How do we communicate
  Likely have a full communication plan outside of the SOW
  Focus on risk mitigation communications in the SOW
    How is status communicated to each level of the organization
    How are risks communicated
    What is the escalation process

## Slide 5: Statement of Work
General Tips
  Remember your audience
    Terms, phrases, etc.
    TELL THE STORY!!!
  The thud factor
  Focus on their challenges and the problem to be solved
  Use an active voice
  Use diagrams and charts to convey complex information

## Slide 6: Questions??